Logging

**Make reservation of flight ticket**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Lim Yeat Han |
| Make validation for each controls | 90 | Liew Chuen Wai, Tam Kok Wai |
| Make message box that will pop out for several conditions | 30 | Lim Yeat Han, Tam Kok Wai |
| Link the page to another page | 30 | Liew Chuen Wai |
| Check the completeness | 30 | Lim Yeat Han, Tam Kok Wai, Liew Chuen Wai |

**Login into the system**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Make validation for each controls | 90 | Tan Jun Yew, Chan Bo Yao |
| Design message box | 30 | Chan Bo Yao |
| Link the page to another page | 30 | Tan Jun Yew |
| Check the completeness | 30 | Tan Jun Yew, Chan Bo Yao |

**Make member homepage**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Tam Kok Wai |
| Get current date and time | 60 | Liew Chuen Wai |
| Link the page to another page | 30 | Tam Kok Wai |
| Check the completeness | 30 | Tam Kok Wai, Liew Chuen Wai |

**Make registration of member**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Add validation to every control | 90 | Lim Yeat Han |
| Link the page to another page | 30 | Chan Bo Yao |
| Set data to database | 90 | Tan Jun Yew |
| Check the completeness | 30 | Chan Bo Yao, Lim Yeat Han, Tan Jun Yew |

**Generate company report**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Allow user to choose which type of report to show. | 60 | Tan Jun Yew |
| Link the page to another page | 30 | Chan Bo Yao |
| Get report from database | 90 | Chan Bo Yao, Tan Jun Yew |
| Check the completeness | 30 | Chan Bo Yao, Tan Jun Yew |

**Retrieve back member ID**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Tam Kok Wai |
| Get member details | 60 | Lim Yeat Han |
| Show solution to user | 30 | Liew Chuen Wai |
| Check the completeness | 30 | Tam Kok Wai, Lim Yeat Han, Liew Chuen Wai |

**Add flight details**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Add validation to every control | 90 | Lim Yeat Han |
| Link the page to another page | 30 | Chan Bo Yao |
| Set data to database | 90 | Tan Jun Yew |
| Check the completeness | 30 | Chan Bo Yao, Lim Yeat Han, Tan Jun Yew |