Logging

**Make cancellation of flight ticket**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Make validation for each controls | 90 | Lim Yeat Han, Tam Kok Wai |
| Get details from database | 90 | Chan Bo Yao, Liew Chuen Wai |
| Link the page to another page | 30 | Liew Chuen Wai |
| Check the completeness | 30 | Lim Yeat Han, Tam Kok Wai, Liew Chuen Wai, Chan Bo Yao |

**Recover back member password**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Make validation for each controls | 90 | Tan Jun Yew, Chan Bo Yao |
| Get data from database | 60 | Tan Jun Yew |
| Show password to user | 30 | Tan Jun Yew |
| Check the completeness | 30 | Tan Jun Yew, Chan Bo Yao |

**Edit flight details**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Liew Chuen Wai |
| Make validation for each controls | 60 | Chan Bo Yao |
| Get data from database | 60 | Liew Chuen Wai |
| Update data to database | 60 | Chan Bo Yao |
| Check the completeness | 30 | Chan Bo Yao, Liew Chuen Wai |

**Make payment of flight ticket**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Tan Jun Yew |
| Add validation to every control | 90 | Lim Yeat Han |
| Get data from database | 90 | Tam Kok Wai |
| Design message box | 30 | Tan Jun Yew |
| Check the completeness | 30 | Tam Kok Wai, Lim Yeat Han, Tan Jun Yew |

**Add flight schedule**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Tam Kok Wai |
| Add validation to every control | 60 | Tan Jun Yew |
| Link the page to another page | 30 | Tan Jun Yew |
| Set data to database | 90 | Tam Kok Wai |
| Check the completeness | 30 | Tam Kok Wai, Tan Jun Yew |

**Login as admin**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Add validation to every control | 60 | Lim Yeat Han |
| Design message box | 30 | Chan Bo Yao |
| Check data from database | 60 | Lim Yeat Han, Chan Bo Yao |
| Check the completeness | 30 | Lim Yeat Han, Chan Bo Yao |

**View reservation details**

|  |  |  |
| --- | --- | --- |
| Activity | Duration (minute) | Developer |
| Design the UI | 60 | Chan Bo Yao |
| Add validation to every control | 90 | Liew Chuen Wai |
| Get data from database | 30 | Liew Chuen Wai |
| View data to user | 90 | Chan Bo Yao |
| Check the completeness | 30 | Chan Bo Yao, Liew Chuen Wai |