**Sprint Retrospective**

1. What work well in this sprint?

-In this sprint, the team bonding between our team members are quite well. We help each other to solve the difficult coding part and we able to communicate regularly to discuss the problems.

-We able to finish the task given on time and deliver it without postpone.

-During presentation, the prototype was fully full-filled user requirement and user is very satisfied for our work.

1. What didn’t go well in this sprint?

-In this sprint, our team use a lot of time to finish this job. All of the team member take overtime just to finish their own task.

-During our testing stage, our coding occur a lot of bugs and it takes a long time to find the solution of the bugs.

-Need a longer period of time to understand user requirements.

1. What can we do better for next sprint?

-During next sprint, we allocate the task that does not complete to next sprint so that we do not need overtime to finish the task.

-We have to improve our coding skill so that we can decrease the number of bugs occur and able to solve the bugs easily so that we can prevent the deliver postpone or delay.

-Before next sprint start, we should ask clearly the user requirement before we start. We also can design a questionnaire form to let user to fill in and we can analyse the data collect to justify which system that user prefer.