Sprint Planning Meeting

Sprint goal: For the next sprint, we would like to implements other features such as cancel flight, add flight schedule, edit flight details, login as admin, view reservation details, and make payment and password recovery.

Sprint Backlog:

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User  Story | Tasks | Day  1 | Day  2 | Day  3 | Day  4 | Day  5 | Day  6 | Day  7 | Day  8 | Day  9 | Day  10 | Day  11 | Day  12 | Day  13 | Day  14 | Day 15 |
| As an admin user, I would like to add Flights to the system so that customer has more flight to choose | Add flights | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 6 | 4 | 2 |
| As an admin user, I would like to generate report so that I can check most visit customer | Generate report | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0 | 0 |
| As a customer, I want to retrieve back my Member ID so that I can login into the system. | Retrieve member ID | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 0 | 0 | 0 |
| As a customer, I want to register as a member so that I can reserve flight ticket. | Registration | 0 | 0 | 0 | 0 | 0 | 3 | 3 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I want to have a member homepage so that I can check for my reservation details. | Display homepage | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I want to login in to the system so that I can reserve flight ticket. | Login into system | 0 | 0 | 2 | 2 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As customer, I want to make reservation of flight ticket by using system so that I can save my time. | Make reservation | 0 | 2 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |